## Slide 1: SDLC MODELS
AGILE

## Slide 2: Intro
The Agile Manifesto, which was created by 17 software developers in 2001, outlines 12 principles that underpin Agile methodologies. These principles guide teams in their approach to development. Agile is a set of principles and practices for software development that emphasizes flexibility, collaboration, and customer satisfaction.

## Slide 3: 12 principles that underpin Agile methodologies.
Customer Satisfaction Through Early and Continuous Delivery: Deliver valuable software early and regularly to keep customers happy and engaged.
Welcome Changing Requirements: Even late in development, welcome changes to requirements to give customers a competitive edge.
Deliver Working Software Frequently: Deliver functional software in shorter cycles, ranging from a couple of weeks to a couple of months.
Business People and Developers Must Work Together: Collaboration between business stakeholders and developers is crucial.

## Slide 4: 12 principles that underpin Agile methodologies.
Build Projects Around Motivated Individuals: Empower and trust motivated team members to deliver better results.
Face-to-Face Conversation is the Best Form of Communication: Communication is most effective when done face-to-face.

## Slide 5: Popular Agile Frameworks.
Scrum:
Structure: Scrum divides work into time-boxed iterations called sprints, typically lasting 2-4 weeks.
Roles: Includes specific roles like Scrum Master (facilitates the process), Product Owner (represents stakeholders), and Development Team.
Ceremonies: Regular events include Sprint Planning, Daily Standups, Sprint Reviews, and Sprint Retrospectives.

## Slide 6: Popular Agile Frameworks.
Extreme Programming (XP):
Focus: XP emphasizes technical excellence and customer satisfaction through practices like Test-Driven Development (TDD), Pair Programming, and Continuous Integration.
Practices: Includes practices like frequent releases, small iterations, and close collaboration with customers.

## Slide 7: Popular Agile Frameworks.
Lean Software Development:
Focus: Inspired by Lean manufacturing principles, Lean Software Development aims to optimize efficiency, reduce waste, and deliver value.
Principles: Emphasizes delivering value, eliminating waste, and optimizing the flow of work.

## Slide 8: Benefits of Agile
Flexibility and Adaptability: Agile allows teams to adapt quickly to changes and evolving requirements, which is particularly valuable in fast-paced or uncertain environments.
Increased Collaboration: Regular communication and collaboration among team members and stakeholders improve alignment and understanding.
Faster Delivery: By delivering software in small, incremental releases, Agile helps bring products to market faster and allows for early feedback.
Enhanced Quality: Continuous testing and integration practices help identify and address issues early, leading to higher-quality outcomes

## Slide 9: Agile Vs Waterfall
Waterfall emphasizes extensive upfront planning and fixed requirements, with limited flexibility to accommodate changes once the project is underway.
In contrast, Agile is an iterative and incremental methodology that promotes ongoing customer involvement and adaptability throughout the project, making it well-suited for dynamic and evolving environments.

## Slide 10: Conclusion
Agile is a flexible and iterative methodology that emphasizes adaptability, continuous feedback, and regular delivery of functional increments. It allows teams to respond quickly to changes, focus on customer needs, and improve products based on real-time insights, making it ideal for projects with evolving requirements.