## Slide 1: Scrum model in the (sdlc)
By: group 4

## Slide 2: Introduction to sdlc
Definition: The Software Development Life Cycle (SDLC) is a systematic process for planning, creating, testing, and deploying software.
Purpose: To ensure the delivery of high-quality software that meets or exceeds customer expectations.

## Slide 3: What is scrum?
Definition: Scrum is an Agile framework used to manage and complete complex projects by breaking them into smaller, manageable pieces.
Origin: Developed from Agile methodologies in the early 1990s.
Focus: Incremental progress, flexibility, and collaboration.

## Slide 4: Where scrum can be used?
One of the most common examples of scrum is in software development, where teams can rapidly develop and deliver new software features.
Using scrum, the team can break down the project into small, manageable tasks, prioritize them, and develop them over sprints.
Marketing teams can also use Scrum

## Slide 5: Scrum framework
Roles
  Product Owner – responsible for maximizing the value of the product
  Scrum Master – facilitates the Scrum process
  Development Team – self-organizes to complete work in each sprint
Artifacts
  Product Backlog – a prioritized list of features, fixes, and enhancements
  Spring Backlog – a subset of product backlog selected for a specific sprint
  Increment – the potentially releasable product at the end of each sprint

## Slide 6: Cont…
Events
  Sprint – Time-boxed iteration (usually 2-4 weeks) during which a specific set of tasks is completed.
  Sprint Planning – A meeting at the beginning of each sprint to define what will be accomplished
  Daily Scrum (Stand-up) – A short, daily meeting for the team to synchronize activities and plan for the next 24 hours
  Sprint Review – Held at the end of each sprint to showcase the completed increment to stakeholders
  Sprint Retrospective – A meeting after the sprint review to reflect on the sprint.

## Slide 7: 5 Phases with scrum
Product backlog creation
Sprint backlog
Working on the sprints
Testing
Retrospective

## Slide 8: Scrum in the sdlc
Adaptability – Scum allow for changes in requirements and priorities, accommodating evolving needs and feedback.
Iterative Development - Breaks the project into smaller, manageable increments, providing opportunities for regular feedback and adjustments.
Continuous Improvement - Through retrospectives, Scrum encourages teams to continually improve their processes and efficiency.
Collaboration and Communication - Promotes regular interaction between team members and stakeholders, ensuring alignment and transparency.
Time-Boxed Deliveries - Sprints provide clear deadlines, helping teams stay focused and manage time effectively.

## Slide 9: Benefits of using scrum
Flexibility and Responsiveness: Quickly adapt to changes and new requirements.
Increased Transparency: Regular updates and reviews ensure all stakeholders are informed.
Higher Quality: Continuous testing and feedback improve the quality of the product.
Better Risk Management: Early detection and resolution of issues through frequent inspections.

## Slide 10: Challenges and consideration
Scope Creep: Managing changes in requirements without affecting the Sprint goals.
Team Dynamics: Ensuring effective communication and collaboration within the team.
Overhead: Time required for meetings and Scrum events can be seen as overhead if not managed well.

## Slide 11: Conclusion
Scrum: An Agile framework that enhances the SDLC by promoting iterative development, collaboration, and continuous improvement.
Impact: Helps teams deliver high-quality software in a flexible and adaptive manner.