## Slide 1: Testing strategy

## Slide 2: introduction
A testing strategy is a high-level plan that outlines the approach, scope, and guidelines for testing a software application or system. It defines the testing objectives, methods, and techniques to be used, as well as the resources and timeline required.

## Slide 3: A good testing strategy should include:
1. Testing Objectives: Clearly define what you want to achieve through testing.
2. Scope: Identify what will be tested, including features, functions, and interfaces.
3. Testing Methods: Choose the testing approaches, such as black box, white box, or gray box testing.
4. Testing Techniques: Select specific testing techniques, like equivalence partitioning or state transition testing.
5. Test Levels: Define the levels of testing, such as unit, integration, system, or acceptance testing.

## Slide 4: Cont…
6. Test Types: Identify the types of testing, like functional, performance, security, or usability testing.
7. Resources: Allocate resources, including personnel, equipment, and budget.
8. Timeline: Establish a testing schedule and milestones.
9. Risks and Assumptions: Identify potential risks and assumptions.

## Slide 5: Example
Testing Strategy for XYZ Software
Objectives:- Ensure software functionality meets requirements- Identify and report defects
Scope:- Test all features and functions- Include user interface, API, and database testing
Methods:- Black box testing- Gray box testing for critical components
Techniques:- Equivalence partitioning- State transition testing

## Slide 6: Cont…
Test Levels:- Unit testing- Integration testing- System testing
Test Types:- Functional testing- Performance testing
Resources:- 2 testers- 1 test lead- Testing tools and equipment
Timeline:- Testing starts on March 1st- Completion by April 30th
Risks and Assumptions:- Assume adequate resources and budget- Risk of delays due to unforeseen issues